|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| Admin | DB design  &  Login(design & coding) | \_ | 5hrs | 8/3/19 | 8/3/19 | \_ |
| Home page & View feedback | \_ | 3hrs | 11/3/19 | 11/3/19 | \_ |
| View users | \_ | 4hrs | 12/3/19 | 12/3/19 | \_ |
| View blocked users | \_ | 5hrs | 13/3/19 | 14/3/19 | Due to some errors |
| Template | \_ | 7hrs | 19/3/19 | 18/3/19 | \_ |
| Web service | \_ | 6hrs | 22/3/19 | 24/3/19 | \_ |

**Sprint for My Privacy My Decision**