|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| User | Login &  User home page | \_ | 4hrs | 25/3/19 | 25/3/19 | \_ |
| Send feedback | \_ | 4hrs | 26/3/19 | 26/3/19 | \_ |
| Send Friend Request | \_ | 8hrs | 29/3/19 | 30/3/19 | Due to some fatal errors |
| View Friends | \_ | 8hrs | 3/4/19 | 4/4/19 | Due to some fatal errors |
| Registration & Profile(form designs) | \_ | 3hrs | 5/4/19 | 5/4/19 | \_ |
| View Friend Requests,  Notifications &  Timeline(form designs) | \_ | 3hrs | 8/4/19 | 8/4/19 | \_ |

**Sprint for My Privacy My Decision**