**Sprint for My Privacy My Decision**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Module** | **Task** | **Pending task**  **If any** | **Hour for completion** | **Expected date of**  **completion** | **Actual date of**  **completion** | **Reason for**  **deviation** |
| User | Registration | \_ | 8hrs | 13/4/19 | 15/4/19 | Due to some fatal errors |
| Facial Recognition | \_ | 6hrs | 17/4/19 | 16/4/19 | \_ |
| View Profile | \_ | 6hrs | 19/4/19 | 19/4/19 | \_ |
| Accept Friend Requests | \_ | 4hrs | 21/4/19 | 21/4/19 | \_ |
| Post Photos | \_ | 6hrs | 23/4/19 | 23/4/19 | \_ |